KKCS Inc.

Statement of Work

Version 1.0

07/29/13

Presented by:

Andrew J. Anderson

Time and materials

|  |  |
| --- | --- |
| Client name | myVRM.com |
| Project name | SAML Partner Solution |
| Engagement duration | 2 weeks |
| Begin date | 07/29/13 |
| End date | 08/09/13 |

Schedule of rates

Rate will be fixed to include all costs incurred for services

|  |  |  |
| --- | --- | --- |
| Item description | Delivery schedule (Business days) | Cost (estimate) |
| SAML Partner Solution Consultation | 08/15/13 | $5,000.00 |
|  |  |  |
|  |  |  |
|  |  |  |

Payment terms

|  |  |  |
| --- | --- | --- |
| Phase | Completion date | Payments due |
| First Phase – initial consultation | 07/30/13 | $0.00 |
| Second Phase – SAML Request | 08/01/13 | $0.00 |
| Third Phase – SAML Response | 08/05/13 | $0.00 |
| Fourth Phase – SAML Testing | 08/09/13 | $5,000.00 |

Statement of work

Assumptions

KKCS Inc. will provide knowledge and assistance with all topics related to SAML single sign-on authentication. KKCS Inc. will be available for phone and video conferences trhoughout the duration of the project. KKCS Inc. will provide a test SAML responder end-point for which a SAML request may be accept and further responded to with assertion metadata. KKCS Inc. will provide assistance in responses to subject matter emails and phone queries as necessary. myVRM will provide access to engineering staff as deemed necessary. myVRM will provide .NET expertise for the purpose of coding final soliution for SAML associated components.

Change management process

If changes to the SOW are deemed necessary by either party, approval of on any such changes will require agreement and sign-off from both parties. Any changes will be written, signed and attached to the original SOW.

Engagement related expenses

Expenses for the duration of this project (as defined in project defintion section above) will be covered by the established flat rate fee.

Professional services agreement

The project and maintenance thereafter completion will be the sole ownership of myVRM. Support and future maintenance, if agreed to be necessary from KKCS Inc., will be outside the scope of this SOW and will further require a new agreement.

Acceptance and authorization

The terms and conditions of the **Professional Services Agreement** apply in full to the services and products provided under this Statement of Work.

**IN WITNESS WHEREOF**, the parties hereto each acting with proper authority have executed this Statement of Work, under seal.

|  |  |  |
| --- | --- | --- |
| myVRM |  | KKCS Inc. |
| Full name |  | Full name |
|  |  | Chief Architect |
| Title |  | Title |
|  |  |  |
| Signature |  | Signature |
|  |  | 07/29/13 |
| Date |  | Date |